To: James Black

Group leader: Ivan Albert Group: Battlebots 3

CC: D2L Dropbox

Date: 03/05/19

Re: ETME/EMEC (499) Weekly Progress

# **Progress**

Tasks Completed:

* Update Project Plan and Schedule (Gantt Chart)
* Peer and Mid-term assessment
* Grading Capstone 1 PDRs

Work in Progress:

* Fabrication of the body frame
* Decide with a test plan time between 3/1/2019 and 3/15/2019
* Start coding for interacting between electronics and mechanical parts

Upcoming Tasks and personnel assignments:

* Start Inspection Plan on manufactured parts
* Welding the Frames together
* Testing the wood as an option for armor plate