To: James Black

Group leader: Cole Trugman for Group: Battlebots 3

CC: D2L Dropbox

Date: 11/23/18

Re: ETME/EMEC (489 or 499) Weekly Progress

# **Progress**

Tasks Completed:

* Some reworking of design and solid model, using two motors instead of 4 to drive and adding a bigger weapon.
* Found electrical components for final design
* Calculations for minimum axle diameters

Work in Progress:

* Complete SolidWorks model
* Complete manufacturing plan

Upcoming Tasks and personnel assignments:

* Begin drawing package
* Prepare CDR presentation
* Make Budget plan

Issues and Concerns:

* Minimal experience with electrical systems
* Short timeframe to design solid model
* Mounting roller such that it can be removeable
* Absence of a group member