To: James Black

Group leader: Cole Trugman Group: Battlebots 3

CC: D2L Dropbox

Date: 12/05/19

Re: ETME/EMEC (499) Weekly Progress

# **Progress**

Tasks Completed:

* Update Project Plan and Schedule (Gantt Chart)
* Decide with a test plan

Work in Progress:

* Fabrication of the body frame
* Coding for interacting between electronics and mechanical parts

Upcoming Tasks and personnel assignments:

* Start Inspection Plan on manufactured parts
* Welding the Frames together
* Testing the wood as an option for armor plate
* Plan how to cut the hub for the weapon