To: James Black

Group leader: Nishagar Raventhiran Group: Battlebots 3

CC: D2L Dropbox

Date: 03/26/19

Re: ETME/EMEC (499) Weekly Progress

# **Progress**

Tasks Completed:

* Coding for interacting between electronics and mechanical parts
* Welding the Frames together

Work in Progress:

* Fabrication of the body frame
* Plan how to cut the hub for the weapon
* Testing the wood as an option for armor plate

Upcoming Tasks and personnel assignments:

* Start Inspection Plan on manufactured parts
* Prepare for rollout event