To: James Black

Group leader: Ivan Albert for Group: Battlebots 3

CC: D2L Dropbox

Date: 11/07/18

Re: ETME/EMEC (489 or 499) Weekly Progress

# **Progress**

Tasks Completed:

* Microcontroller for the Bot was chosen
* Brainstormed some ideas about the Bot model
* Came up with the basic sketch model of the Bot

Work in Progress:

* Flesh out SolidWorks model
* Update Project Management schedule

Upcoming Tasks and personnel assignments:

* Do some calculations regarding design allowable dimensions ( roller diameter, axle diameter)
* Research about motor power, and heat dissipated
* Collectively move forward with the SolidWorks model
* Make manufacturing plan
* Make Budget plan

Issues and Concerns:

* Minimal experience with electrical systems
* Short timeframe to design solid model